## Slide 1
DevOps Assessment for Naranja

## Slide 2: Context and background
This DevOps Assessment goal is to provide current maturity, future state, actionable work-items and a detailed Roadmap to adopt DevOps. It involves conducting an assessment of the current state Build, Deployment, Release, Environment and Monitoring processes. Also, arrive at a recommended state of code management, continuous integration and continuous delivery to accelerate time to market
Applications are analyzed for gaps across the following DevOps dimensions –Requirements Traceability, Release Planning and Orchestration, Source code Management, Code quality, Build Management, Deployment Management, Database Deployments, BEPL Deployments, ESB Deployments, MQ Deployments & Mainframe Deployments associated to the mechanics of delivery pipeline highlighted here
Gaps are analyzed for few selected Applications listed below, that will be representative of the Naranja portfolio
NOL, NOL-CA, Naranja App, GEN, BPM
For better comprehensibility and avoid redundancy, findings are grouped by Applications where possible.
Gaps are reported by findings with evidences and subsequent impacts to the software delivery. Numbers are used to quantify the impact where possible.

## Slide 3: Current State Maturity Mapping
Selected Naranja Applications were assessed for DevOps maturity in the following dimensions –Requirement traceability, Release Planning and Orchestration, Deployment management, Database deployments, Source code management, Code quality and Code build, in a scale of 1 –5. 1 being lowest and 5 being highest in maturity
Key notes:
Lower Maturity index does not necessarily indicate poor software development practices but only reflects the ability in terms of continuously deliver and track software changes
Most of the dimensions have scored in the low -intermediate maturity range owing to the fact that given IT group in the beginning stages of adopting DevOps
Requirement Traceability has been used as one of the dimensions as it identifies the unit of work to be tracked through out the pipeline. However this does not indicate Requirements Management maturity which is completely a different topic outside the scope of this study
Selected applications have infrequent DB changes to be deployed and scores are considered along with corresponding application.
Chart: DevOps Maturity
| Build | Deploy | Verify | Release | Measure and Monitor | Environment
Current | 3.3404 | 3.4286 | 2.5 | 2.0819 | 2.381 | 1.7524

## Slide 4
DevOps Assessment has been conducted through 3 weeks of intense workshops interviewing stakeholders for current state practices and tool reviews, followed by 2 weeks of analysis
Interviews - We interviewed stakeholders from various roles identified under the scope of this assessment. The stakeholders comprise of leaders and SMEs from: Application Development, QA Engineering, Requirements Management, Software Configuration Management , Database Management, Release Management & Operations.
Review of scripts, tools, architectural components - We reviewed the as-is tools, technology and engineering artifacts. Individual demo sessions were received for the tools – JIRA,SonarQube, GIT/GITLab, IBM Clear Case, Oracle BPEL, Oracle Service Bus,
Analyzed the process w.r.t. DevOps standards - We analyzed end to end processes and workflows for each of the environment across the following DevOps dimensions –Requirements Management, Release planning and coordination, Source code Management, Code quality, Build Management, Deployment Management and Database Deployments

## Slide 5: Project Current Status
Phases | Start Date | End Date | Status | Details
Phase 0 – Pre Assessment/Planning | 02/05/2018 | 02/05/2018 | COMPLETED | Pre-Assessment/Planning completed Assessment Questionnaire Scope finalized
Phase 1 – Data Gathering & Baselining | 02/06/2018 | 02/16/2018 | COMPLETED | Kickoff on 02/05/2018 5/5 Interviews completed for Week 1 6/6 Interviews completed for Week 2 Captured the findings
Phase 2 – Gap Analysis | 02/19/2018 | 03/09/2018 | COMPLETED | Current SDLC Tools State documented for all applications Target State Defined for all selected applications
Phase 3 – Prioritize and Recommend | 03/05/2018 | 03/16/2017 | COMPLETED | Recommendation and implementation roadmap

## Slide 6: Phase 1 – Interview Status
Team/ Portfolio | Member(s) | Interview Schedule | Status
GEN | Baltazar Landerreche (Project Leader - Naranja) Carlos Maidana (Technical Developer - AYI) | 02/06/2018 | Completed
App Naranja | Enzo Rigonatto (Governor - Naranja) Gabriela Sesto (Functional Leader - Naranja) Sofia Paoli (DevOps - Naranja) Juan Caivano (DevOps – 3XM Group) Damian Bringas (Technical Developer - IBM) Joel de la Torriente (Technical Developer - IBM) | 02/07/2018 | Completed
NOL | Paola Margara (Coordinator - Naranja) Gabriela Sesto (Functional Leader - Naranja) Gustavo Ferrero (Technical Developer - Globant) Sofia Paoli (DevOps - Naranja) Juan Caivano (DevOps - 3XM Group) | 02/07/2018 | Completed
NOL CA | Paola Margara (Coordinator - Naranja) Mario Cabrera (Functional Leader - Naranja) Marcos Aguirre (Technical Developer - AYI) | 02/09/2018 | Completed
BPM | Gustavo Tissera (Leader- Naranja) Juan Cavallo (Technical Developer – Naranja) Guillermo Toledo – Naranja (ClearCase Administrator ) | 02/08/2018 | Completed
Week 1
Team/ Portfolio | Member(s) | Interview Schedule | Status
APP Naranja | Mara del Vecchio (Scrum Master – Naranja) | 02/14/2018 | Completed
GDD (Demand Management) | Otto Bisig (Leader – Naranja) Mario Company (IBM) Benjamin Tosello (IBM) | 02/14/2018 | Completed
Monitoring & Release | Nadir Juri – Naranja Leonardo Palacios – Naranja | 02/15/2018 | Completed
Code Quality Assurance | Marcos Mambrin – Naranja | 02/15/2018 | Completed
Environment Management: | Federico Haedo (DevOps – Unix - Naranja) Carlos Arroyo (Windows - Naranja) Daniel Oviedo (Leader Windows – Naranja) | 02/16/2018 | Completed
Channels | Carolina Marconetto (Channels Manager – Naranja ) Cecilia Balduzzi (NOL Coordinator - Naranja) | 02/162018 | Completed
Week 2

## Slide 7: NOL - Artifacts Reviewed
Sl.No | Artifacts Available / Reviewed | Not Available/Meeting Expectations/ Needs Improvement | Comments
1 | Coding Standards and Guidelines | Meeting Expectations | Coding Standards and Guidelines are available and maintained by Vendor.
2 | Unit Test suite | Not available for all | Unit test suite to be prepared. The same needs to be integrated with CI pipeline.
3 | Static code analysis | Available & Meeting Expectation | The same needs to be integrated with CI pipeline.
4 | Branching and Merging Strategy Document | Available | Documented and maintained in the project folder for team’s reference.
5 | Project/CI Architecture | Not Available | Detailed process / workflow including architecture to be documented and maintained in the project folder.

## Slide 8: NOL - Current SDLC Tool State
Release Management
Collaboration/ KM Management
Code Checkout
Code Construction
Unit Testing
Code Review
Code Conflict Management
Version Management
Build
Functional Testing
Deployment – QA/SIT/UAT
Package and Artifact Mngt.
Tag Release
Static/Dynamic Code Analysis
Integration Testing
Security Testing
Performance Testing
User Acceptance Testing
Service Management
Deployment – Production
Monitoring
Requirement Management
Manual Task
Tool driven
Non automated
Out of Scope
Test Case/Data Management
CMDB/Change Management
Cloud Control
Barcelona
Crucible
Collaboration Tools like Confluence is not available.
Verifying Branching and Merging is taking too much time.
Automated Branching and Merging is not in place.
Unit Test happens before code review.
Unit Test is not automated
Artifact Management Tools like Nexus is not used instead SCM Repositories are being used
No Tools for Service Virtualization and Test Managements
Release & Deployment Orchestration is not done
Technologies
Microsoft .Net
Windows
Oracle
Cobol
MQ Series
SQL Server

## Slide 9: NOL - Over all DevOps Maturity
Score
2 / 5
Embracing
Chart: 
| Build | Deploy | Verify | Release | Measure and Monitor | Environment
 | 2.6641 | 2.7019 | 3 | 2.5409 | 2.5714 | 1.6778
Chart: DevOps Maturity
| Build | Deploy | Verify | Release | Measure and Monitor | Environment
Current | 2.6641 | 2.7019 | 3 | 2.5409 | 2.5714 | 1.6778

## Slide 10: NOL - Build
Source Control Management (SCM) Strategy
SCM Plan, Processes & Operational activities – No documentation is available for Naranja to refer however Vendor is having all the documents. SCM Tool (GIT) is owned and operated by the Vendor.
Build script references are identified to improve planning efficiency.
No Metrics (e.g. LOC, Check-in frequency and # Check-in policies) are available to monitor the effectiveness of SCM processes.
Manual approval is followed for branching.
Merging happens on Scrum Master / PM’s decision mainly over mails.
Access restrictions to be implemented.
Branching, Merging and Tagging is not automated.
Code Quality & Maintainability
Build failure based on Code Quality is not automated.
Static code analysis is done using StyleCop however it is not performed on each code commit.
Code Reviews
Team does not track the code review effectiveness through defect leakage metric.
Code review is not performed before the Build.
Crucible is used for code review however it is not integrated with SCM which leads to improper control.
Unit Tests & Code Coverage
No Automated unit test suites are available. Hence, the team does not describe the degree to which the source code of a program has been tested.
There is no tool available to track the code coverage since team follows manual unit testing.
No auto scripts are available to create/cleanup test data since team follows manual unit testing.
Unit Test suites are not integrated with CI since team follows manual unit testing.
Key Risks and Findings
2.7 / Adapting
Score
Tool for SCM – GitLab.
SonarQube used for Code Quality
Crucible used for code review
Key Highlights
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.2353 | 4.25 | 3.3 | 1 | 3.3636 | 2.5 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5

## Slide 11: NOL – Build continues
Build Automation
Build artifacts check is done Manually.
Integration with third party packages/libraries is not embedded.
Builds are scheduled however using batch processing.
Third party Integration
Manual dependency management in the build scripts.
There is no versioning mechanism for third party libraries. But they are stored in the Naranja SCM system (ClearCase)
Continuous Integration
CI is not defined and implemented.
Key Risks and Findings
MS Build to compile the code and Nuget for dependency management.
Key Highlights
2.7 / Adapting
Score
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.2353 | 4.25 | 3.3 | 1 | 3.3636 | 2.5 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5
Source Control Management (SCM) Strategy
Documentation of all SOPs and Guidelines (SCM Strategy, Branching/Merging Strategies, Continuous Integration Process & Techniques) need to be made available in a common repository for team’s reference irrespective of Vendor or Naranja Team, which helps the team to improve planning efficiency.
Enable branching and merging activity thorough organized way to avoid repetitive activities. Master copy to hold production corresponding code base.
Make use of consolidated build scripts’ references to improve planning efficiency.
Configure and Track Metrics like LOC, Check-in frequency and # Check-in policies etc through SCM tool to monitor the effectiveness of SCM processes.
Recommendations & Best Practices

## Slide 12: NOL – Build continues
2.7 / Adapting
Score
Code Quality & Maintainability
Document best practices for architecture & secure coding for team’s reference to improve the planning efficiency.
Enable project teams on common coding conventions to avoid code quality and maintainability issues.
Static Code analysis using SonarQube to be enabled with every single commit for current development process and also to be integrated with Jenkins. This could significantly reduce the peer review effort and helps to identify and track the dead code in the app repository.
Build failure to be enforced if critical code violations increase. The baselining of violation details to be determined and to be agreed with the Customer.
Systematic Code refactoring strategy / process to be defined in order to address the duplicate/ dead code, circular dependencies and Technical debt., It is recommended to allocate adequate bandwidth ( 10-20%) in each Iteration to handle the technical debt of the code to keep the code base maintainable.
Code Review
Make use of Code review tools like Crucible or similar feature available with GitLab to improve the planning efficiency.
Track Defect leakage metric Sprint wise to monitor the code review effectiveness.
Unit Tests & Code Coverage
Enable automated Unit test suites, which helps project team to describe the degree to which the source code of a program has been tested.
Configure Code Coverage tool to monitor the coverage.
Integrate Unit test suites with Jenkin tool to improve the testing effectiveness.
Recommendations & Best Practices
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.2353 | 4.25 | 3.3 | 1 | 3.3636 | 2.5 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5

## Slide 13: NOL – Build continues
2.7 / Adapting
Score
Build Automation
Make use of MS-build to compile the code which helps the team to improve the planning efficiency.
Enable automation scripts for validating the final build artifact.
Third party Integration & Continuous Integration
Implement End to End automation of CI-CD in a single pipeline for seamless delivery with required set of tools (MSBuild, Jenkins, SonarQube, Nexus, Junit, Ncover, CD tool, Selenium and Code Review tool).
Configure CI dashboard to monitor the status of the latest build, latest deployment etc.
Recommendations & Best Practices
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.2353 | 4.25 | 3.3 | 1 | 3.3636 | 2.5 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5

## Slide 14: NOL - Deploy
Artifact Management
Artifacts are generated and managed via clear case.
It is not integrated with other tools.
Continuous Deployment (CD)
Dedicated SIT environments are not available. Integration testing is performed on the shared environment.
Person-dependent deployments on NPE leads to increased cycle time.
Code Promotions to production environments after getting approvals through change and release management process.
Code promotion to NPE does not require approvals.
Deployments get triggered manually however no tracking of deployments done in NPE.
No communication of deployment for NPE.
Deployments are not done continuously over NPE.
Code promotions in lower environment (Dev/QA) is managed manually.
Lack of Automation tools in deploying DBscripts
Semi-automated scripts are executed using ClearCase & CTRL-M.
Production deployments are controlled using Release and change management process using CA Service Desk
Operation Team does all the deployments
Key Highlights
2.7 / Adapting
Score
Key Risks and Findings
Chart: Deploy
| Artifact management | Continuous Deployment
Current | 3.25 | 2.1538
Future | 5 | 5
Recommendations & Best Practices
Introduce Nexus for artifact management – to store deployable artifacts.
Enable Pre and Post Install checks via automation scripts/plug-ins.
Optimize deployment cycle by collaborating tools like JIRA/XL-Release/uRelease, Jenkins, and Deployment tool. This will help to reduce further dependencies on approvals. Enable continuous deployment across the environments in an automated way.

## Slide 15: NOL - Verify
Test Automation
Automation test suites are defined.
No Tools are used for measuring test coverage.
No Performance Testing in place.
Penetration and Security Testing performed manually and done externally.
100% regression test coverage
No dedicated testing team
Selenium is leveraged for test automation
Regression Test suites are updated for each production bugs
Acunetix tool is used by the Security Vendor.
Key Highlights
Chart: Verify
| Test Automation
Current | 3
Future | 5
3.0 / Established
Score
Key Risks and Findings
Recommendations & Best Practices
Test Automation (CD)
Test automation in NOL application using existing tool- Selenium needs to be integrated with CI/CD pipeline as well (ensure 100% integration of test automation suite within CI Lifecycle).
Ensure test automation coverage is enabled via SonarQube.

## Slide 16: NOL - Release
End to End Traceability
Traceability is enabled partially from User Stories to deployments by traversing through existing tools, JIRA. However, these are not configured in a single workflow.
Existing tools are not integrated with JIRA in order to provide traceability in a automated fashion.
JIRA is owned and operated by the Vendor.
Release Management
No orchestration tool is available.
Stage Gate & Approval Criteria – Manual approval process is followed for deployments rather than automated workflow based approvals.
Only Change Management is in place.
CA Service Desk is used for release and change management
Release calendar is available but not widely published.
Dedicated Release Management team is available
Operation Team performs Release and Change Management Functions.
Key Highlights
2.5 / Adapting
Score
Key Risks and Findings
Chart: Release
| Release Management | End to End Traceability
Current | 2.5263 | 2.5556
Future | 5 | 5
Recommendations & Best Practices
Release Management
Enable release traceability and approvals using JIRA/XL-Release/uRelease/Plutora.
Enable release dashboards with Phase wise data analysis in order to track / Monitor the metrics for release management.
End to End Traceability
Make use of InSights for end-to-end traceability and Ensure DevOps adoption by integrating it with all the existing DevOps tools(ALM, CI, SCM, Deployment tool, Code Review, Artifact management, Environment, ITSM, CMDB, Feedback and Monitoring ) seamless release in a single work flow.

## Slide 17: NOL – Measure and Monitor
Logging strategy is not defined.
Pre/Production logs are not collected centrally.
No dashboards or alerts set up is available to monitor key application metrics or key business metrics.
Many tools being used by different team to monitor different servers & services
Monitoring tools are not integrated with ITIL Tools or ALM Tools. i.e The monitoring system is NOT linked to defect management system to automatically create defects for every new exceptions.
Self healing and remediation's not available. i.e The monitoring system is NOT linked with Source Control to find out the immediate reason for the exception/error occurred in production/non-production environment
Monitoring tools like Nagios is being used to perform infrastructure monitoring.
Application Monitoring is done using CA APM and CA Service Operations Insight.
2.6 /Adapting
Score
Key Highlights
Key Risks and Findings
Chart: Measure and Monitor
| FA and M
Current | 2.5714
Future | 5
Recommendations & Best Practices
Monitoring system/tools to be linked with defect management system – JIRA and ITIL Ticketing Tools like CA-ServiceDesk, which can automatically create defects for every new exceptions for quicker resolution.

## Slide 18: NOL – Environment Management
Environment Management
Controlled & managed environments through defined process and manual workflows.
No maintenance/decommissioning alerts configured and acted upon.
Infrastructure configurations (Production, UAT, SIT) are not stored in SCM system.
No Configuration, Self Service, Service Virtualization, Containerization Tools available.
No template for environment requirement gathering from Users/Test Team.
No automated validations are done post environment provisioning.
Cloud is not used as Non-Production environment (NPE) for (Development, Testing, UAT, Stage etc.)
No Containers used in SDLC.
CMDB is not updated automatically and is outdated.
Capacity Management not done using the CMDB.
Test Data Management
Test Data is created manual during the test design phase
CA Service Desk used for ITIL Configurations Items.
Environment Management is performed by Operations.
Planned to use Orchestrator or VMWare Scripting for Virtual Environments Provisioning.
1.5 / Embracing
Score
Key Highlights
Key Risks and Findings
Chart: Environment
| Environment Management | Test Data Management | CMDB | Environment
Score | 2.2 | 1.3333 | 1.5
Future | 5 | 5 | 5
Recommendations & Best Practices
Implement Ansible for Environment configuration and provisioning.
Introduce self service enablement towards booking and scheduling – Leverage SharePoint/Confluence and similar other tools.
Implement Recipe based environment provisioning and build for quicker turnaround

## Slide 19: DevOps Metrics
S.No | Metrics | Current Values | Future Values
1. | Reduced Lead time to Release (Cycle Time) or Deploy Code | Not Tracked | 
2. | % Automation or Reusability % | Not Tracked | 
3. | Percentage of Failed Deployments | Not Tracked | 
4. | Improved Environment or Application or Service Availability | Not Tracked | 
5. | Reduced Incident Rate | Not Tracked | 
6. | Mean Time to Resolve | Not Tracked | 
7. | % Tickets Reopened (Level 1) | Not Tracked | 
8. | % Reduction in INFRA Cost | Not Tracked | 
9. | Wait time @ each Step | Not Tracked | 
10. | Environment Provisioning Time | Not Tracked | 

## Slide 20: NOL CA - Current SDLC Tool State
Release Management
Collaboration/ KM Management
Code Checkout
Code Construction
Unit Testing
Code Review
Code Conflict Management
Version Management
Build
Functional Testing
Deployment – QA/SIT/UAT
Package and Artifact Mngt.
Tag Release
Static/Dynamic Code Analysis
Integration Testing
Security Testing
Performance Testing
User Acceptance Testing
Service Management
Deployment – Production
Monitoring
Requirement Management
Manual Task
Tool driven
Non automated
Out of Scope
Test Case/Data Management
CMDB/Change Management
Cloud Control
Barcelona
Collaboration Tools like Confluence is not available.
Static code analyzing not integrated with Build/CI
No Continuous Integration
Unit Test happens before code review.
No Tools for Service Virtualization and Test Managements
Unit Test is not automated
Release Management is Manual
Deployments are Manual
Release and Deployment Orchestration not available.
No Test Automation Suite in use
Code review is Manual
Technologies
Java
Windows
Oracle
Cobol
MQ Series

## Slide 21: NOL CA - Over all DevOps Maturity
Score
2 / 5
Embracing
Chart: 
| Build | Deploy | Verify | Release | Measure and Monitor | Environment
 | 2.1 | 2.3 | 1 | 2.5 | 2.7 | 2
Chart: DevOps Maturity
| Build | Deploy | Verify | Release | Measure and Monitor | Environment
Current | 2.2053 | 2.3068 | 1 | 2.5029 | 3 | 2.1056

## Slide 22: NOL CA - Build
2.2 / Adapting
Score
Source Control Management (SCM) Strategy
SCM Plan, Processes & Operational activities – No documentation is available for Naranja to refer however Vendor is having all the documents.
Build script references are identified to improve planning efficiency.
No Metrics (e.g. LOC, Check-in frequency and # Check-in policies) are available to monitor the effectiveness of SCM processes.
Manual approval is followed for branching.
Merging happens on Scrum Master / PM’s decision mainly over mails.
Access restrictions to be implemented.
Branching, Merging and Tagging is not automated.
Code Quality & Maintainability
Build failure based on Code Quality is not automated.
Static code analysis is done using Sonar however it is not performed on each code commit.
Code Reviews
No code review process is defined.
Unit Tests & Code Coverage
No Automated unit test suites are available. Hence, the team does not describe the degree to which the source code of a program has been tested.
There is no tool available to track the code coverage since team follows manual unit testing.
Scripts are available to create/cleanup test data.
Unit Test suites are not integrated with CI since team follows manual unit testing.
Key Risks and Findings
Tool for SCM – Clearcase.
SonarQube used for Code Quality
Key Highlights
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.2667 | 3 | 1 | 1.5455 | 3.125 | 2.5 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5

## Slide 23: NOL CA – Build continues
2.2 / Adapting
Score
Build Automation
Build artifact check is done Manually.
Integration with third party packages/libraries is not embedded.
Builds are scheduled however using batch processing
Third party Integration
Manual dependency management in the build scripts.
There is no versioning mechanism for third party libraries. But they are stored in the Naranja SCM system (ClearCase)
Continuous Integration
CI is not defined and implemented.
Key Risks and Findings
Maven is used as Build Tool.
Key Highlights
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.2667 | 3 | 1 | 1.5455 | 3.125 | 2.5 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5
Source Control Management (SCM) Strategy
Documentation of all SOPs and Guidelines (SCM Strategy, Branching/Merging Strategies, Continuous Integration Process & Techniques) need to be made available in a common repository for team’s reference irrespective of Vendor or Naranja Team, which helps the team to improve planning efficiency.
Enable branching and merging activity thorough organized way to avoid repetitive activities. Master copy to hold production corresponding code base.
Make use of consolidated build scripts’ references to improve planning efficiency.
Configure and Track Metrics like LOC, Check-in frequency and # Check-in policies etc through SCM tool to monitor the effectiveness of SCM processes.
Recommendations & Best Practices

## Slide 24: NOL CA – Build continues
2.2 / Adapting
Score
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.2667 | 3 | 1 | 1.5455 | 3.125 | 2.5 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5
Code Quality & Maintainability
Document best practices for architecture & secure coding for team’s reference to improve the planning efficiency.
Enable project teams on common coding conventions to avoid code quality and maintainability issues.
Static Code analysis using SonarQube to be enabled with every single commit for current development process and also to be integrated with Jenkins. This could significantly reduce the peer review effort and helps to identify and track the dead code in the app repository.
Build failure to be enforced if critical code violations increase. The base lining of violation details to be determined and to be agreed with the Customer.
Systematic Code refactoring strategy / process to be defined in order to address the duplicate/ dead code, circular dependencies and Technical debt., It is recommended to allocate adequate bandwidth ( 10-20%) in each Iteration to handle the technical debt of the code to keep the code base maintainable.
Code Review
Make use of Code review tools like Crucible or similar feature available with GitLab to improve the planning efficiency.
Track Defect leakage metric Sprint wise to monitor the code review effectiveness.
Unit Tests & Code Coverage
Enable automated Unit test suites, which helps project team to describe the degree to which the source code of a program has been tested.
Configure Code Coverage tool to monitor the coverage.
Integrate Unit test suites with Jenkin tool to improve the testing effectiveness.
Recommendations & Best Practices

## Slide 25: NOL CA – Build continues
2.2 / Adapting
Score
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.2667 | 3 | 1 | 1.5455 | 3.125 | 2.5 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5
Recommendations & Best Practices
Build Automation
Make use of Maven to compile the code which helps the team to improve the planning efficiency.
Enable automation scripts for validating the final build artifact.
Third party Integration & Continuous Integration
Implement End to End automation of CI-CD in a single pipeline for seamless delivery with required set of tools (Maven, Jenkins, SonarQube, Nexus, Junit, Cobertura, CD tool, Selenium and Code Review tool).
Configure CI dashboard to monitor the status of the latest build, latest deployment etc.

## Slide 26: NOL CA - Deploy
2.3 / Adapting
Score
Chart: Deploy
| Artifact management | Continuous Deployment
Current | 3.25 | 1.3636
Future | 5 | 5
Artifact Management
Artifacts are generated and managed via clear case.
It is not integrated with other tools.
Continuous Deployment (CD)
Dedicated SIT environments are not available. Integration testing is performed on the shared environment.
Person-dependent deployments on NPE leads to increased cycle time.
Code Promotions to production environments after getting approvals through change and release management process.
Code promotion to NPE does not require approvals.
Deployments get triggered manually however no tracking of deployments done in NPE.
No communication of deployment for NPE.
Deployments are not done continuously over NPE.
Code promotions in lower environment (Dev/QA) is managed manually.
Deployment scripts are executed manually.
Semi-automated scripts are executed using ClearCase & CTRL-M.
Production deployments are controlled using Release and change management process using CA Service Desk
Operation Team does all the deployments
Key Highlights
Recommendations & Best Practices
Introduce Nexus for artifact management – to store deployable artifacts.
Enable Pre and Post Install checks via automation scripts/plug-ins.
Optimize deployment cycle by collaborating tools like JIRA/XL-Release/uRelease, Jenkins, and Deployment tool. This will help to reduce further dependencies on approvals. Enable continuous deployment across the environments in an automated way.
Key Risks and Findings

## Slide 27: NOL CA - Verify
Chart: Verify
| Test Automation
Current | 1
Future | 5
1 / Embracing
Score
Test Automation
No Automation test suites are defined.
Key Highlights
Key Risks and Findings
No Test Automation in place.
Security Testing is done manually by external vendor.
Recommendations & Best Practices
Test Automation (CD)
Test automation to be brought in NOL CA application using existing tool- Selenium. This needs to be integrated with CI/CD pipeline as well (ensure 100% integration of test automation suite within CI Lifecycle).
Ensure test automation coverage is enabled via SonarQube.

## Slide 28: NOL CA - Release
2.5 / Adapting
Score
End to End Traceability
Traceability is enabled partially from User Stories to deployments by traversing through existing tools, JIRA. However, these are not configured in a single workflow.
Existing tools are not integrated with JIRA in order to provide traceability in a automated fashion.
JIRA is owned and operated by the Vendor.
Release Management
No orchestration tool is available.
Stage Gate & Approval Criteria – Manual approval process is followed for deployments rather than automated workflow based approvals.
No metrics reporting culture is followed for Release Management.
Only Change Management is in place.
Key Highlights
Key Risks and Findings
Chart: Release
| Release Management | End to End Traceability
Current | 2.8947 | 2.1111
Future | 5 | 5
CA Service Desk is used for release and change management
Release calendar is available but not widely published.
Dedicated Release Management team is available
Operation Team performs Release and Change Management Functions.
Recommendations & Best Practices
Release Management
Enable release traceability and approvals using JIRA/XL-Release/uRelease/Plutora.
Enable release dashboards with Phase wise data analysis in order to track / Monitor the metrics for release management.
End to End Traceability
Make use of InSights for end-to-end traceability and Ensure DevOps adoption by integrating it with all the existing DevOps tools(ALM, CI, SCM, Deployment tool, Code Review, Artifact management, Environment, ITSM, CMDB, Feedback and Monitoring ) seamless release in a single work flow.

## Slide 29: NOL CA – Measure and Monitor
3 /Established
Score
Logging strategy is defined.
Pre/Production logs are not collected centrally.
No dashboards or alerts set up is available to monitor key application metrics or key business metrics.
Many tools being used by different team to monitor different servers & services
Monitoring tools are not integrated with ITIL Tools or ALM Tools i.e The monitoring system is NOT linked to defect management system to automatically create defects for every new exceptions.
Self healing and remediation's not available. i.e The monitoring system is NOT linked with Source Control to find out the immediate reason for the exception/error occurred in production/non-production environment
Monitoring tools like Nagios is being used to perform infrastructure monitoring.
Application Monitoring is done using CA APM and CA Service Operations Insight.
Key Highlights
Key Risks and Findings
Chart: Measure and Monitor
| FA and M
Current | 3
Future | 5
Monitoring system/tools to be linked with defect management system – JIRA and ITIL Ticketing Tools like CA-ServiceDesk, which can automatically create defects for every new exceptions for quicker resolution.
Recommendations & Best Practice

## Slide 30: NOL CA – Environment Management
2.1 / Adapting
Score
Environment Management
Controlled & managed environments through defined process and manual workflows.
No Configuration, Self Service, Service Virtualization, Containerization Tools available.
No template for environment requirement gathering from Users/Test Team.
No maintenance/decommissioning alerts configured and acted upon.
Infrastructure configurations (Production, UAT, SIT) are not stored in SCM system.
No automated validations are done post environment provisioning.
Cloud is not used as Non-Production environment (NPE) for (Development, Testing, UAT, Stage etc.)
No Containers used in SDLC.
CMDB is not updated automatically and is outdated.
Capacity Management not done using the CMDB.
Test Data Management
Test Data is created using scripts during the test design phase
CA Service Desk used for ITIL Configurations Items.
Environment Management is performed by Operations.
Key Highlights
Key Risks and Findings
Recommendations & Best Practice
Implement Ansible for Environment configuration and provisioning.
Introduce self service enablement towards booking and scheduling – Leverage SharePoint/Confluence and similar other tools.
Implement Recipe based environment provisioning and build for quicker turnaround
Chart: Environment
| Environment Management | Test Data Management | CMDB | Environment
Score | 2.4 | 2.6667 | 1.25
Future | 5 | 5 | 5

## Slide 31: Naranja App - Over all DevOps Maturity
Score
3 / 5
Established
Chart: 
| Build | Deploy | Verify | Release | Measure and Monitor | Environment
 | 3.3404 | 3.4286 | 2.5 | 2.0819 | 2.381 | 1.7524
Chart: DevOps Maturity
| Build | Deploy | Verify | Release | Measure and Monitor | Environment
Current | 3.3404 | 3.4286 | 2.5 | 2.0819 | 2.381 | 1.7524

## Slide 32: Naranja App - Current SDLC Tool State
Release Management
Collaboration
Code Checkout
Code Construction
Unit Testing
Code Review
Code Conflict Management
Version Management
Build
Functional Testing
Deployment – QA/SIT/UAT
Package and Artifact Mngt.
Tag Release
Static/Dynamic Code Analysis
Integration Testing
Security Testing
Performance Testing
User Acceptance Testing
Service Management
Deployment – Production
Monitoring
Requirement Management
Manual Task
Tool driven
Non automated
Out of Scope
Test Case/Data Management
CMDB/Change Management
Cloud Control
Barcelona
Lint
Slack is used for Collaboration.
GIT CI is used for Continuous Integration.
Code review feature of GIT in use.
Static code analysis done using LINT.
Automated Merging not happening.
Unit Test happens before code review .
Hockey App available.
Test Flight available.
Appium available and used.
No Automated Release Management.
No Automated Deployment.
Requirement Management is Manual.
Technologies
AngularJS
Linux/Ubuntu
Oracle ServiceBus
COBOL
MQ Series
Cloudant
Docker
Kubernetes
Cloud Foundry
Bluemix
Object Storage

## Slide 33: Naranja App - Build
3.3 / Established
Score
Tool for SCM – GitHub.
CodeReview done using GitHub
Branching, Merging and Tagging is automated
Automated unit test suites are available.
Unit Test is integrated with CI and build fails based on unit test results.
Key Highlights
Source Control Management (SCM) Strategy
SCM Plan, Processes & Operational activities – No documentation is available for Naranja to refer however Vendor is having all the documents.
Build script references are identified to improve planning efficiency.
No Metrics (e.g. LOC, Check-in frequency and # Check-in policies) are available to monitor the effectiveness of SCM processes.
Branching, Merging and Tagging is automated.
Manual approval is followed for branching.
Merging happens on Scrum Master / PM’s decision mainly over mails. .
Code Quality & Maintainability
Build failure based on Code Quality is not automated.
Static code analysis is done using Lint performed on each code commit for Front End however it is not performed for back end services.
Code Reviews
Team does not track the code review effectiveness through defect leakage metric.
GitHub is used for code review
Best practices for Architecture and secure coding is not available.
Code review comments are not tracked to closure.
Unit Tests & Code Coverage
No auto scripts are available to create/cleanup test data.
Code coverage is performed only for front end (Angular 4) using Istambul.js
Key Risks and Findings
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.5 | 2.4286 | 3 | 3.2727 | 3.1818 | 4 | 4
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5

## Slide 34: Naranja App – Build continues
CI is defined and implemented using GitLab CI
NPM is being used for Packaging and Dependency Management
Containerization is used to package as single unit.
Node Js in back end
Key Highlights
Key Risks and Findings
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.5 | 2.4286 | 3 | 3.2727 | 3.1818 | 4 | 4
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5
3.3 / Established
Score
Source Control Management (SCM) Strategy
Documentation of all SOPs and Guidelines (SCM Strategy, Branching/Merging Strategies, Continuous Integration Process & Techniques) need to be made available in a common repository for team’s reference irrespective of Vendor or Naranja Team, which helps the team to improve planning efficiency.
Enable branching and merging activity thorough organized way to avoid repetitive activities. Master copy to hold production corresponding code base.
Make use of consolidated build scripts’ references to improve planning efficiency.
Configure and Track Metrics like LOC, Check-in frequency and # Check-in policies etc through SCM tool to monitor the effectiveness of SCM processes.
Build Automation
Make use of Lint to compile the code which helps the team to improve the planning efficiency.
Enable automation scripts for validating the final build artifact.
Third party Integration & Continuous Integration
Implement End to End automation of CI-CD in a single pipeline for seamless delivery with required set of tools (Lint, Jenkins, SonarQube, Nexus, Jasmine, Cobertura, CD tool, Selenium and Code Review tool).
Configure CI dashboard to monitor the status of the latest build, latest deployment etc.
Recommendations & Best Practices

## Slide 35: Naranja App - Deploy
Artifacts are generated and managed via GitLab.
Plugins are generated using NPM.
Key Highlights
3.4 / Established
Score
Artifact Management
Continuous Deployment (CD)
Dedicated SIT environments are not available. Integration testing is performed on the shared environment.
Code Promotions to production environments after getting approvals through change and release management process.
Code promotion to NPE does not require approvals.
No communication of deployment for NPE.
Deployments are not done continuously over NPE.
Code promotions in lower environment (Dev/QA) is managed manually.
Automated Deployment are not integrated with Release Management and change management tools.
Key Risks and Findings
Chart: Deploy
| Artifact management | Continuous Deployment
Current | 4 | 2.8571
Future | 5 | 5
Recommendations & Best Practices
Introduce Nexus for artifact management – to store deployable artifacts.
Enable Pre and Post Install checks via automation scripts/plug-ins.
Optimize deployment cycle by collaborating tools like JIRA/XL-Release/uRelease, Jenkins, and Deployment tool. This will help to reduce further dependencies on approvals. Enable continuous deployment across the environments in an automated way.

## Slide 36: Naranja App - Verify
Key Risks and Findings
Test Automation
No Tools are used for measuring test coverage
Regression test coverage included in pipeline for frontend.
100% regression test coverage
UAT is done Manually
Production bugs are not updated in Regression Suites
No dedicated testing team
Selenium is leveraged for test automation.
Appium is Test Management for Mobile Devices.
Penetration and Security Testing performed using Retire Js, gemnasium and backline OWASP
Key Highlights
Chart: Verify
| Test Automation
Current | 2.5
Future | 5
2.5 / Adapting
Score
Recommendations & Best Practices
Test Automation (CD)
Test automation in Naranja App using existing tool- Selenium. This needs to be integrated with CI/CD pipeline as well (ensure 100% integration of test automation suite within CI Lifecycle).
Ensure test automation coverage is enabled via SonarQube.

## Slide 37: Naranja App - Release
2.1 / Adapting
Score
End to End Traceability
No End to End Traceability
Release Management
No orchestration tool is available.
Stage Gate & Approval Criteria – Manual approval process is followed for deployments rather than automated workflow based approvals.
Metrics reporting culture is followed for Release Management.
Releases are managed via Change Management.
Key Risks and Findings
CA Service Desk is used for release and change management
Release calendar is available but not widely published.
Dedicated Release Management team is available
Operation Team performs Release and Change Management Functions.
Key Highlights
Chart: Release
| Release Management | End to End Traceability
Current | 3.0526 | 1.1111
Future | 5 | 5
Recommendations & Best Practices
Release Management
Enable release traceability and approvals using JIRA/XL-Release/uRelease/Plutora.
Enable release dashboards with Phase wise data analysis in order to track / Monitor the metrics for release management.
End to End Traceability
Make use of InSights for end-to-end traceability and Ensure DevOps adoption by integrating it with all the existing DevOps tools(ALM, CI, SCM, Deployment tool, Code Review, Artifact management, Environment, ITSM, CMDB, Feedback and Monitoring ) seamless release in a single work flow.

## Slide 38: Naranja App – Measure and Monitor
Key Risks and Findings
2.4 /Adapting
Score
Logging strategy is fully defined.
Pre/Production logs are not collected centrally.
No dashboards or alerts set up is available to monitor key application metrics or key business metrics.
Many tools being used by different team to monitor different servers & services
Monitoring tools are not integrated with ITIL Tools or ALM Tools.
Self healing and remediation's not available
Micro services (front end developed in Angular 1) are been monitored using Cloud Foundry.
Monitoring tools like Nagios and Grafana is being used to perform infrastructure monitoring.
Key Highlights
Chart: Measure and Monitor
| FA and M
Current | 2.381
Future | 5
Monitoring system/tools to be linked with defect management system – JIRA and ITIL Ticketing Tools like CA-ServiceDesk, which can automatically create defects for every new exceptions for quicker resolution.
Recommendations & Best Practices

## Slide 39: Naranja App – Environment Management
1.8 / Embracing
Score
Environment Management
Controlled & managed environments through defined process and manual workflows.
No configuration tools available.
No Self Service Tools Available.
No service virtualization.
No template for environment requirement gathering from Users/Test Team.
Test Data Management
Test Data is created using scripts during the test design phase
Key Risks and Findings
CA Service Desk used for ITIL Configurations Items.
Environment Management is performed by Operations.
Key Highlights
Recommendations & Best Practices
Implement Ansible for Environment configuration and provisioning.
Introduce self service enablement towards booking and scheduling – Leverage SharePoint/Confluence and similar other tools.
Implement Recipe based environment provisioning and build for quicker turnaround
Chart: Environment
| Environment Management | Test Data Management | CMDB | Environment
Score | 2.4 | 1.8571 | 1
Future | 5 | 5 | 5

## Slide 40: Current SDLC Tool State for BPM
Release Management
Collaboration/ KM Management
Code Checkout
Code Construction
Unit Testing
Code Review
Code Conflict Management
Version Management
Build
Functional Testing
Deployment – QA/SIT/UAT
Package and Artifact Mngt.
Tag Release
Static/Dynamic Code Analysis
Integration Testing
Security Testing
Performance Testing
User Acceptance Testing
Service Management
Deployment – Production
Monitoring
Requirement Management
Manual Task
Tool driven
Non automated
Out of Scope
Test Case/Data Management
CMDB/Change Management
Cloud Control
Barcelona
IBM Clear case is for SCM.
Automated Merging not happening.
Build and Unit Test should not happen before code review.
Release Management is not automated
Deployment is not automated
Unit Testing is not automated
Code review is not automated
No Automated Suite for Functional Testing
Technologies
Java, Angular
Windows/Unix
Oracle
Cobol
Cloud (PR)
Web Services

## Slide 41: BPM - Over all DevOps Maturity
Score
2 / 5
Embracing
Chart: 
| Build | Deploy | Verify | Release | Measure and Monitor | Environment
 | 1.9778 | 2.25 | 0 | 2.193 | 2.619 | 1.5778
Chart: DevOps Maturity
| Build | Deploy | Verify | Release | Measure and Monitor | Environment
Current | 1.9778 | 2.25 | 0 | 2.193 | 2.619 | 1.5778

## Slide 42: BPM - Build
2 / Adapting
Score
Tool for SCM – ClearCase.
Key Highlights
Source Control Management (SCM) Strategy
SCM Plan, Processes & Operational activities – No documentation is available for Naranja to refer however Vendor is having all the documents.
Build script references are identified to improve planning efficiency.
No Metrics (e.g. LOC, Check-in frequency and # Check-in policies) are available to monitor the effectiveness of SCM processes.
Manual approval is followed for branching.
Merging happens on Scrum Master / PM’s decision mainly over mails.
Access restrictions to be implemented.
Branching, Merging and Tagging is not automated.
Code Quality & Maintainability
Build failure based on Code Quality is not automated.
Coding guidelines, best practice for architecture and secure coding is not available.
Sonar-CloudControl is being used for identifying circular dependency.
Code Reviews
No code review process is defined.
Unit Tests & Code Coverage
No Automated unit test suites are available. Hence, the team does not describe the degree to which the source code of a program has been tested.
There is no tool available to track the code coverage since team follows manual unit testing.
Scripts are available to create/cleanup test data.
Unit Test suites are not integrated with CI since team follows manual unit testing.
Key Risks and Findings
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.0588 | 1.2857 | 1 | 1 | 4 | 2.5 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5

## Slide 43: BPM – Build continues
Build Automation
Build artifact check is done Manually.
Integration with third party packages/libraries is not embedded.
Builds are scheduled however using batch processing
Third party Integration
Manual dependency management in the build scripts.
There is no versioning mechanism for third party libraries.
Continuous Integration
CI is not defined and implemented.
Key Risks and Findings
Maven and Hudson is used as Build Tool.
Key Highlights
2 / Adapting
Score
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.0588 | 1.2857 | 1 | 1 | 4 | 2.5 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5
Source Control Management (SCM) Strategy
Documentation of all SOPs and Guidelines (SCM Strategy, Branching/Merging Strategies, Continuous Integration Process & Techniques) need to be made available in a common repository for team’s reference irrespective of Vendor or Naranja Team, which helps the team to improve planning efficiency.
Enable branching and merging activity thorough organized way to avoid repetitive activities. Master copy to hold production corresponding code base.
Make use of consolidated build scripts’ references to improve planning efficiency.
Configure and Track Metrics like LOC, Check-in frequency and # Check-in policies etc through SCM tool to monitor the effectiveness of SCM processes.
Recommendations & Best Practices

## Slide 44: BPM – Build continues
2 / Adapting
Score
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3.0588 | 1.2857 | 1 | 1 | 4 | 2.5 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5
Code Quality & Maintainability
Document best practices for architecture & secure coding for team’s reference to improve the planning efficiency.
Enable project teams on common coding conventions to avoid code quality and maintainability issues.
Static Code analysis using SonarQube to be enabled with every single commit for current development process and also to be integrated with Jenkins. This could significantly reduce the peer review effort and helps to identify and track the dead code in the app repository.
Build failure to be enforced if critical code violations increase. The base lining of violation details to be determined and to be agreed with the Customer.
Systematic Code refactoring strategy / process to be defined in order to address the duplicate/ dead code, circular dependencies and Technical debt., It is recommended to allocate adequate bandwidth ( 10-20%) in each Iteration to handle the technical debt of the code to keep the code base maintainable.
Code Review
Make use of Code review tools like Crucible or similar feature available with GitLab to improve the planning efficiency.
Track Defect leakage metric Sprint wise to monitor the code review effectiveness.
Unit Tests & Code Coverage
Enable automated Unit test suites, which helps project team to describe the degree to which the source code of a program has been tested.
Configure Code Coverage tool to monitor the coverage.
Integrate Unit test suites with Jenkin tool to improve the testing effectiveness.
Recommendations & Best Practices

## Slide 45: BPM - Deploy
2.3 / Adapting
Score
Artifact Management
Artifacts are generated and managed via clear case.
It is not integrated with other tools.
Continuous Deployment (CD)
Dedicated SIT environments are not available. Integration testing is performed on the shared environment.
Person-dependent deployments on NPE leads to increased cycle time.
Code Promotions to production environments after getting approvals through change and release management process.
Code promotion to NPE does not require approvals.
Deployments are done manually and no tracking of deployments done in NPE.
No communication of deployment for NPE.
Deployments are not done continuously over NPE.
Some Code promotions in lower environment (Dev/QA) is managed manually.
Semi-automated scripts are executed using ClearCase & CTRL-M.
Production deployments are controlled using Release and change management process using CA Service Desk
Operation Team does all the deployments to production
Key Highlights
Key Risks and Findings
Chart: Deploy
| Artifact management | Continuous Deployment
Current | 3.5 | 1
Future | 5 | 5
Recommendations & Best Practices
Introduce Nexus for artifact management – to store deployable artifacts.
Enable Pre and Post Install checks via automation scripts/plug-ins.
Optimize deployment cycle by collaborating tools like JIRA/XL-Release/uRelease, Jenkins, and Deployment tool. This will help to reduce further dependencies on approvals. Enable continuous deployment across the environments in an automated way.

## Slide 46: BPM - Verify
Key Risks and Findings
Test Automation
No Tools implemented. Manual Testing.
Chart: Verify
| Test Automation
Current | 0
Future | 5
0 / Not Started
Score
Recommendations & Best Practices
Test Automation (CD)
Test automation to be brought in BPM application using existing tool- Selenium. This needs to be integrated with CI/CD pipeline as well (ensure 100% integration of test automation suite within CI Lifecycle).
Ensure test automation coverage is enabled via SonarQube.

## Slide 47: BPM - Release
2.6 / Adapting
Score
End to End Traceability
No End to End Traceability
Release Management
No orchestration tool is available.
Stage Gate & Approval Criteria – Manual approval process is followed for deployments rather than automated workflow based approvals.
Metrics reporting culture is followed for Release Management.
Releases are managed via Change Management.
Key Risks and Findings
CA Service Desk is used for release and change management
Release calendar is available but not widely published.
Dedicated Release Management team is available
Operation Team performs Release and Change Management Functions.
Key Highlights
Chart: Release
| Release Management | End to End Traceability
Current | 3.0526 | 1.3333
Future | 5 | 5
Recommendations & Best Practices
Release Management
Enable release traceability and approvals using JIRA/XL-Release/uRelease/Plutora.
Enable release dashboards with Phase wise data analysis in order to track / Monitor the metrics for release management.
End to End Traceability
Make use of InSights for end-to-end traceability and Ensure DevOps adoption by integrating it with all the existing DevOps tools(ALM, CI, SCM, Deployment tool, Code Review, Artifact management, Environment, ITSM, CMDB, Feedback and Monitoring ) seamless release in a single work flow.

## Slide 48: BPM – Measure and Monitor
2.6 /Adapting
Score
Logging strategy is defined.
Pre/Production logs are not collected centrally.
No dashboards or alerts set up is available to monitor key application metrics or key business metrics.
Many tools being used by different team to monitor different servers & services
Monitoring tools are not integrated with ITIL Tools or ALM Tools.
Self healing and remediation's not available
Monitoring tools like Nagios is being used to perform infrastructure monitoring.
Key Highlights
Key Risks and Findings
Chart: Measure and Monitor
| FA and M
Current | 2.619
Future | 5
Monitoring system/tools to be linked with defect management system – JIRA and ITIL Ticketing Tools like CA-ServiceDesk, which can automatically create defects for every new exceptions for quicker resolution.
Recommendations & Best Practices

## Slide 49: BPM – Environment Management
1.6 / Embracing
Score
Environment Management
Controlled & managed environments through defined process and manual workflows.
No configuration tools available.
No Self Service Tools Available.
No service virtualization.
No template for environment requirement gathering from Users/Test Team.
Test Data Management
Test Data is created using scripts during the test design phase
Key Risks and Findings
CA Service Desk used for ITIL Configurations Items.
Environment Management is performed by Operations.
Key Highlights
Recommendations
Implement Ansible for Environment configuration and provisioning.
Introduce self service enablement towards booking and scheduling – Leverage SharePoint/Confluence and similar other tools.
Implement Recipe based environment provisioning and build for quicker turnaround
Chart: Environment
| Environment Management | Test Data Management | CMDB | Environment
Score | 2.4 | 1.3333 | 1
Future | 5 | 5 | 5

## Slide 50: GEN - Current SDLC Tool State
Release Management
Collaboration/ KM Management
Code Checkout
Code Construction
Unit Testing
Code Review
Code Conflict Management
Version Management
Build
Functional Testing
Deployment – QA/SIT/UAT
Package and Artifact Mngt.
Tag Release
Static/Dynamic Code Analysis
Integration Testing
Security Testing
Performance Testing
User Acceptance Testing
Service Management
Deployment – Production
Monitoring
Requirement Management
Manual Task
Tool driven
Non automated
Out of Scope
Test Case/Data Management
CMDB/Change Management
Cloud Control
Barcelona
Unit Test happens before code review.
Back end (COBOL) use Jmeter for Unit Testing.
SCM and Release Team are same
2 Hrs spent in verifying Branches, Merging & Tagging.
8 Hrs to build the application.
Standard Tools are not used for Unit Testing
Technologies
Java
Windows/Unix
Oracle
Cobol
OpenScript

## Slide 51: GEN - Over all DevOps Maturity
Score
2 / 5
Adapting
Chart: 
| Build | Deploy | Verify | Release | Measure and Monitor | Environment
 | 2.4661 | 2.2188 | 2.4286 | 2.4708 | 3.45 | 1.9481
Chart: DevOps Maturity
| Build | Deploy | Verify | Release | Measure and Monitor | Environment
Current | 2.4661 | 2.2188 | 2.4286 | 2.4708 | 3.45 | 1.9481

## Slide 52: GEN - Build
Source Control Management (SCM) Strategy
SCM Plan, Processes & Operational activities – No documentation is available for Naranja to refer however Vendor is having all the documents.
No consolidated build script references are identified to improve planning efficiency.
No Metrics (e.g. LOC, Check-in frequency and # Check-in policies) are available to monitor the effectiveness of SCM processes.
No Manual approval is followed for branching.
Merging happens on Scrum Master / PM’s decision over mails
Branching & Merging strategy is documented but there might be some opportunity of improvement.
Baselining/Tagging strategy is documented and there is a tagging for production releases and major milestones however there might be some opportunity of improvement.
Code Quality & Maintainability
Code Quality metrics are monitored via SonarQube to ensure Maintainability and Code Quality issues.
Code Reviews
Team does not track the code review effectiveness through defect leakage metric.
No Tool is used for code review.
Unit Tests & Code Coverage
No Automated unit test suites are available. Hence, the team does not describe the degree to which the source code of a program has been tested.
There is no tool available to track the code coverage since team follows manual unit testing.
No auto scripts are available to create/cleanup test data since team follows manual unit testing.
Unit Test suites are not integrated with CI since team follows manual unit testing.
2.5 / Adapting
Score
Tool for SCM – ClearCase.
Key Highlights
Key Risks and Findings
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 3 | 3.3333 | 2 | 1.8182 | 3.1111 | 3 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5

## Slide 53: GEN – Build continues
Build Automation
Build artifact check is not done.
No integration with third party packages/libraries.
Maven is used for Build
Third party Integration
Manual dependency management in the build scripts.
Clear case is used for versioning third party libraries.
Continuous Integration
CI is not defined and implemented.
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 2.0588 | 2.5556 | 2 | 1.5455 | 2.3333 | 2 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5
Key Risks and Findings
2.5 / Adapting
Score
Tool for SCM – ClearCase.
Key Highlights
Source Control Management (SCM) Strategy
Documentation of all SOPs and Guidelines (SCM Strategy, Branching/Merging Strategies, Continuous Integration Process & Techniques) need to be made available in a common repository for team’s reference irrespective of Vendor or Naranja Team, which helps the team to improve planning efficiency.
Enable branching and merging activity thorough organized way to avoid repetitive activities. Master copy to hold production corresponding code base.
Make use of consolidated build scripts’ references to improve planning efficiency.
Configure and Track Metrics like LOC, Check-in frequency and # Check-in policies etc through SCM tool to monitor the effectiveness of SCM processes.
Recommendations & Best Practices

## Slide 54: GEN – Build continues
Chart: Build
| Source Control Management (SCM) Strategy | Code Quality & Maintainability | Code Reviews | Unit Tests & Code Coverage | Build Automation | Third Party Integration | Continuous Integration (CI) | Build
Current | 2.0588 | 2.5556 | 2 | 1.5455 | 2.3333 | 2 | 1
Future | 5 | 5 | 5 | 5 | 5 | 5 | 5
2.5 / Adapting
Score
Code Quality & Maintainability
Document best practices for architecture & secure coding for team’s reference to improve the planning efficiency.
Enable project teams on common coding conventions to avoid code quality and maintainability issues.
Static Code analysis using SonarQube to be enabled with every single commit for current development process and also to be integrated with Jenkins. This could significantly reduce the peer review effort and helps to identify and track the dead code in the app repository.
Build failure to be enforced if critical code violations increase. The base lining of violation details to be determined and to be agreed with the Customer.
Systematic Code refactoring strategy / process to be defined in order to address the duplicate/ dead code, circular dependencies and Technical debt., It is recommended to allocate adequate bandwidth ( 10-20%) in each Iteration to handle the technical debt of the code to keep the code base maintainable.
Code Review
Make use of Code review tools like Crucible or similar feature available with GitLab to improve the planning efficiency.
Track Defect leakage metric Sprint wise to monitor the code review effectiveness.
Unit Tests & Code Coverage
Enable automated Unit test suites, which helps project team to describe the degree to which the source code of a program has been tested.
Configure Code Coverage tool to monitor the coverage.
Integrate Unit test suites with Jenkin tool to improve the testing effectiveness.
Recommendations & Best Practices

## Slide 55: GEN - Deploy
Artifact Management
Artifacts are generated and managed via clear case.
It is not integrated with other tools.
Continuous Deployment (CD)
No dedicated Dev/QA/SIT environments are available.
Person-dependent deployments on NPE leads to increased cycle time.
No automated deployment scripts.
Team is not aware of deployment process in both NPE & Production environments since deployment is controlled by other team.
Code Promotions happen across the environments after getting manual approvals.
Deployments get triggered manually however no tracking of deployments done in NPE.
The frequency is not defined to deploy the code across environments.
QA approval process is not defined during the deployments.
No communication of deployment
2.2 / Adapting
Score
Key Risks and Findings
Chart: Deploy
| Artifact management | Continuous Deployment
Current | 3.25 | 1.1875
Future | 5 | 5
Semi-automated scripts are executed using ClearCase & CTRL-M.
Production deployments are controlled using Release and change management process using CA Service Desk
Operation Team does all the deployments
Key Highlights
Recommendations & Best Practices
Introduce Nexus for artifact management – to store deployable artifacts.
Enable Pre and Post Install checks via automation scripts/plug-ins.
Optimize deployment cycle by collaborating tools like JIRA/XL-Release/uRelease, Jenkins, and Deployment tool. This will help to reduce further dependencies on approvals. Enable continuous deployment across the environments in an automated way.

## Slide 56: GEN - Verify
Test Automation
OpenScript is being used for Test Automation.
All Testing performed Except SIT, Security & Penetration Testing
Automated Suites are not updated for each Production Bugs
Testing Team is working in Silos and no handshakes done with Deployment Team
Testing is not integrated with CD Pipeline
Test Automation done using OpenScript
Key Highlights
Key Risks and Findings
2.4 / Adapting
Score
Chart: Verify
| Test Automation
Current | 2.4286
Future | 5
Recommendations & Best Practices
Test Automation (CD)
Test automation to be brought in GEN application using existing tool- OpenScript. This needs to be integrated with CI/CD pipeline as well (ensure 100% integration of test automation suite within CI Lifecycle).
Ensure test automation coverage is enabled via SonarQube.

## Slide 57: GEN - Release
End to End Traceability
Traceability is enabled partially from User Stories to deployments by traversing through existing tools.(JIRA) .However, these are not configured in a single workflow.
Release Management
No orchestration tool is available.
Stage Gate & Approval Criteria – Manual approval process is followed for deployments rather than automated workflow based approvals.
Metrics reporting culture is followed for Release Management.
2.5 / Adapting
Score
Key Risks and Findings
Chart: Release
| Release Management | End to End Traceability
Current | 3.0526 | 1.8889
Future | 5 | 5
CA Service Desk is used for release and change management
Release calendar is available but not widely published.
Dedicated Release Management team is available
Operation Team performs Release and Change Management Functions.
Key Highlights
Recommendations & Best Practices
Release Management
Enable release traceability and approvals using JIRA/XL-Release/uRelease/Plutora.
Enable release dashboards with Phase wise data analysis in order to track / Monitor the metrics for release management.
End to End Traceability
Make use of InSights for end-to-end traceability and Ensure DevOps adoption by integrating it with all the existing DevOps tools(ALM, CI, SCM, Deployment tool, Code Review, Artifact management, Environment, ITSM, CMDB, Feedback and Monitoring ) seamless release in a single work flow.

## Slide 58: GEN – Measure and Monitor
Team is aware of Logging strategy.
Logging strategy is defined.
Pre/Production logs are not collected centrally.
Dashboards or alerts set up is available to monitor key application metrics or key business metrics.
Monitoring Tools not integrated with ALM or ITIL Tools for Self-Ticketing and Self-Healing.
3.5 /Established
Score
Key Risks and Findings
Chart: Measure and Monitor
| FA and M
Current | 3.45
Future | 5
Monitoring system/tools to be linked with defect management system – JIRA and ITIL Ticketing Tools like CA-ServiceDesk, which can automatically create defects for every new exceptions for quicker resolution.
Recommendations & Best Practices

## Slide 59: GEN – Environment Management
1.9 / Embracing
Score
Key Risks and Findings
Environment Management
Controlled & managed environments through defined process and manual workflows.
No configuration tools available.
No Self Service Tools Available.
No service virtualization.
No template for environment requirement gathering from Users/Test Team.
Test Data Management
Test Data is created using scripts during the test design phase
CA Service Desk used for ITIL Configurations Items.
Environment Management is performed by Operations.
Key Highlights
Key Risks and Findings
Chart: Environment
| Environment Management | Test Data Management | CMDB | Environment
Score | 2.4 | 1.4444 | 2
Future | 5 | 5 | 5
Recommendations & Best Practices
Implement Ansible for Environment configuration and provisioning.
Introduce self service enablement towards booking and scheduling – Leverage SharePoint/Confluence and similar other tools.
Implement Recipe based environment provisioning and build for quicker turnaround

## Slide 60: Future State – CI/CD Architecture
CI Engine
Unit Test
Smart Environment
Container Service
Automate Infra Provisioning
Code
Continuous Integration
Automated Configuration Management
Continuous Deployment
Automated Deployment Pipeline
Docker Registry
Artifact Repository
Docker Image Registry
Dev
QA
Prod
Download Artifatcs
Build Docker Image
Deploy Docker Image
MSBuild
MSTest
SCM
MSTest
Compile
Unit Test
Package
Code Analysis
Code Coverage
Check Quality
Gate
Deploy to Artifact
Repository
Build and Push Docker Image
DB Scripts
ESB/BEPL
LINT
Angular / NodeJS
Java
.Net
DB
ESB/BEPL/MQ

## Slide 61
Junit, MSTest
BRD Document
GitLab/
ClearCase
Jenkins
Sonar
Selenium/
Protractor/
Appium
Scripts
CA-ServiceDesk
Ansible
Config Automation
Dev
QA
UAT
Prod
App
Config
SOA, DB
OS
Environments
Release Management (CA-Service Desk)
Splunk/Kibana
Run Unit Tests
Commit
code
Pull
code
Static Code
Analysis
reports
Acceptance Regression
reports
reports
Update Status using API
Code review comments to GIT traceability
Requirement
traceability
TRACEABILITY – ITSM TICKETS FOR RELEASE
Update Build Artifacts
(code to build traceability)
Pull Artifacts
Audit / Tracking
On-demand
App. Env Configs
On-demand
Deploy
Artifacts
Current Tools
(New) Recommended tools
(Replace) Recommended tools
JIRA
Cobertura
NCover
Code
Coverage
Nexus
Insight/Hygiea
Reports from multiple
Dev/Ops Tools
Jenkins Groovy
PowerShell
JIRA
Nagios, CA-APM, CA-Service Operation Insight
Future State – End to End DevOps Operating Model
Jasmine
XL-Release

## Slide 62
Build Automation using Jenkins
Jira
GitLab/CodeReview
GitLab
Commit Code
Trigger Build
Pull Code
SCM Traceability
Requirement Traceability
Requirements
User Stories
Maven
JUnit tests
Maven
Create Jar
Jenkins Plugins
Deployment Server
Jenkins
Jira
GitLab/CodeReview
GitLab
Code
Commit
Trigger Build
Pull Code
SCM Traceability
Requirement Traceability
Requirements
User Stories
Maven
JUnit tests
Maven
Create Jar
Jenkins Plugins
Deployment Server
Jenkins Linux Slave
Jenkins Master
[Linux/Windows]
Jenkins: Single Instance
Jenkins: Master/Slave Setup

## Slide 63: Target CI/CD State – Web App (.NET)
Prevent Integration problem
Committing Code frequently
Finding Bugs Early
Compliance to coding standards
Team Cohesion
Confidence of stakeholders
Greater Portability
Compilation error free code
Reduces bugs in Prod code
Code change and refactoring
Improves the code design
Facilitate documentation
Measure of completion.
Improved software quality
Reduce Compile and linking time
Minimize broken builds
Improved Traceability
Build on Check-ins
Efficient Testing
Up gradation and Reusability
Consistency
User environment simulation
Increased Test Coverage
Speed up deployment
Reducing errors and failed deployments
Visibility on deployment status of application and environments.
Code Integration
Code Compilation
Code Review
Unit Testing
Build
Deployment
QA Testing
Release
Packaging

## Slide 64: Target CI/CD State – Web App (Java)
Prevent Integration problem
Committing Code frequently
Finding Bugs Early
Compliance to coding standards
Team Cohesion
Confidence of stakeholders
Greater Portability
Compilation error free code
Reduces bugs in Prod code
Code change and refactoring
Improves the code design
Facilitate documentation
Measure of completion.
Improved software quality
Reduce Compile and linking time
Minimize broken builds
Improved Traceability
Build on Check-ins
Efficient Testing
Up gradation and Reusability
Consistency
User environment simulation
Increased Test Coverage
Speed up deployment
Reducing errors and failed deployments
Visibility on deployment status of application and environments.
Code Integration
Code Compilation
Code Review
Unit Testing
Build
Deployment
QA Testing
Release
Packaging

## Slide 65: Target CI/CD State – Mobile App (NodeJS & AngularJS)
Code Integration
Code Compilation
Code Review
Unit Testing
Build
Deployment
QA Testing
Release
Packaging
Prevent Integration problem
Committing Code frequently
Finding Bugs Early
Compliance to coding standards
Team Cohesion
Confidence of stakeholders
Greater Portability
Compilation error free code
Reduces bugs in Prod code
Code change and refactoring
Improves the code design
Facilitate documentation
Measure of completion.
Improved software quality
Reduce Compile and linking time
Minimize broken builds
Improved Traceability
Build on Check-ins
Efficient Testing
Up gradation and Reusability
Consistency
User environment simulation
Increased Test Coverage
Speed up deployment
Reducing errors and failed deployments
Visibility on deployment status of application and environments.
LINT

## Slide 66: High level summary
Continuous Assessment
Continuous Delivery
Continuous Integration & Testing
Continuous Release and Deployment
Cont. Ops
Solutions
Branching and merging strategies
Tool Adoption and Rationalization
Automated Build Management
Code reviews
Code Quality and Coverage
Test Automation
Continuous Integration
Continuous Monitoring
Enterprise Continuous Integration
Enterprise Artifact Management
Collaboration Tool
JIRA (ALM) - GitLab (SCM) Integration
Automated Release & Deployment Orchestration
DB Release & Deployments
Oracle BEPL & Service Bus Release and Deployment
DevOps on COBOL
Containerization
Automated Environment Provisioning
Continuous Feedback.
Current DevOps Aspect Adopted
Future DevOps Initiatives
Low benefit realization
Hindrance for one touch deploys
Delays in Triaging Issues
No Traceability and Accountability
Uncertainty, Delays and no accountability
No Full Stack Deployment
No Full Stack Deployment
No Full Stack Deployment
First Time Right Environment
Low fulfillment
Quick Feedback
Impacts if not initiated
Jenkin/Team Service
Nexus
Confluence/Yammer
JIRA Integrated with GitLab
UrbanCode/XL-Release
Liquibase / DBMaestro
Dockers
Endevor,Xpediter, CAST
Ansible/Chef/Puppet
AWS Cloud/OpenShift
ELK, Kibana
Recommendation
Note : Current DevOps Aspects adopted are partially adopted and across all portfolios

## Slide 67
Solution Themes
Indicative Benefit
Best Practice
Problem
DEV | No immediate feedback to developer on code change. Deployment is manual in lower environments. Longer wait time for code drop to relevant environments. | Enterprise Continuous Delivery | Establish branching for each development feature, release or hotfix for all impacted components/sub-systems Create a build mechanism for outputting release artifacts Frequently ensure auto-merge and manual conflict resolution is followed as early as possible Provision environment for build verification and deploy artifacts for each baselined release | Early detection of problems, continuous feedback on the product to developer Effort Reduction up to 40%, per industry experience and depending on effort spend on manual deployment
QA | In-consistent QA cycles. Test Execution results are hard to trace. Failure and Negative Scenarios needs to be included in to regression cycles Antagonistic Smoke E2E testing needs to increased | Test Automation | Collaboratively create and maintain test library Identify test scenarios/cases for each of the impacted code changes Establish bi-directional traceability from requirement to test scenarios/cases Ensure code/test coverage using bi-directional traceability | Effort Reduction up to 40%, per industry experience and depending on effort spend on manual E2E testing.
 |  |  | Ensure all E2E testing execution is triggered within the CI pipeline for every deployment | Effort Reduction in sanity E2E testing post deployment and accelerated time to market.
Findings & Best Practice/Recommendations … (1/4)

## Slide 68
Solution Themes
Indicative Benefit
Best Practice
Problem
QA | Test data is processed manually. | Test Data Management | Create test data snapshot/image for every deployment Ensure relevant test data is refreshed before test execution Establish periodic test data refresh to cover all impacted test scenarios/cases Rebase test data after each test execution Obfuscate production data image so that test data refresh to non-production environment doesn’t violate security measures | Effort Reduction up to 35%, per industry experience and depending on effort spend on manual process. Less error prone and frequently production replicated test data.
Unit Testing | No Trace of Unit Testing and Code/Peer Review | Test Automation | Create Unit Test Cases Library and Maintain Unit Test Execution with traceability to Requirements and ST/SIT Leverage Unit testing Frameworks | Improved Code Quality and Reduced Cycles between CUT and User Verification
SCM | Vendor and Naranja is using SCM in silo. | Continuous Integration | Leverage the Auto Merge, Branch/Merge Best Practices | Improved Code Quality and Reduced Cycles between CUT and User Verification
Findings & Best Practice/Recommendations… (2/4)

## Slide 69
Findings & Best Practice/Recommendations… (3/4)
Solution Themes
Indicative Benefit
Operation [Production] | Application Issues are identified by manual log/monitoring Tools. No automatic dependency interface failure check. | Feedback Amplification | Establish proactive mechanism for correction of recurring critical events Establish event management automation to capture application errors and events for corrective actions by relevant team | Effort reduction up to 30% with automated log/event management and log/event monitoring. Reduced Application downtime window.
 |  |  | Setup Proactive Log/Event monitoring in production environment Implement DB monitoring & Analysis tools | Early detection of feature impact due to dependent interface issue
Operation [Production& Non Production] | Environment is a high maintenance. | Environment Automation | Establish configuration automation that complies with industry standard tools (e.g. Ansible, Chef, etc.) Initiate CD automation to ensure release artifacts are deployed based on environment configuration | Effort Reduction up to 40%, per industry experience and depending on effort spend on manual provisioning and configuration.
Operation [Production& Non Production] | Build, Installation/Deployment is done for each specific Environment with “No One Time Build” and Configuration for each of the deployed environment | Environment Automation | Establish configuration automation that complies with industry standard tools (e.g. Ansible, Chef, etc.) Initiate CD automation to ensure release artifacts are deployed based on environment configuration | Effort Reduction up to 40%, per industry experience and depending on effort spend on manual provisioning and configuration.
Solution Information
Problem

## Slide 70
Solution Themes
Indicative Benefit
Solution Information
Problem
PMO | Limited insight to value out of IT spend. | Dev/Ops Dashboard | Build API Integration with tools Collect current metrics and data points from various tools Import current metrics and data points into Dev/Ops Dashboard Customize dashboard to reflect actionable insights | Single source of truth tool to measure the Dev/Ops adoption and the maturity level during each stage of transformation journey.
SDLC Process | Mis-categorization of stories and lack of background on EPICs in some cases Incomplete Impact Analysis/Design which impedes User Verification No ST/SIT and Pre-Production Trial | ITSM | Ensure the owner has the appropriate skillset & knowledge to categorize and assign all tickets Conduct full Impact Analysis Introduce ST/SIT and Pre-Production Trial Re-creating the production defects in NPE with specific test data and conditions. | Early detection of problems, shift left, reduction of defects introduced in Production. E2E Impact Analysis of BAU/AMS/RRT with bi-directional Traceability, Test Case Library and Leveraging Competency of BA, Tech Lead, Ops Analyst and E2E testing Team
 | No archive of test scripts across unit test/SIT/UAT No automated regression E2E testing results based Quality Check points with failure/negative test scenarios | E2E testing | Create and maintain centralized E2E testing library Leverage HP ALM/Jenkins integration Create and maintain test suite | Effort saving across projects Knowledge retention and sharing Improve system quality and reliability
Dashboard | No Metrics Defined, Collected, Analyzed for Continuous Process Improvements Implementation Practice. | Metrics | Create and Maintain Metrics Collect Metrics using Tool Chain Integrate Dashboard with API and Batch Import | Measurable Process Improvements and Best Practices Implementation. SLA is not practiced and need dedicated focus
Findings & Best Practice/Recommendations… (4/4)

## Slide 71: Implementation Roadmap: Short/Mid/Long Term Strategy
Build
Documentation of all SOPs and Guidelines (SCM Strategy, Branching/Merging Strategies, Continuous Integration Process & Techniques) need to be made available in a common repository for team’s reference, which helps team to improve planning efficiency. Enable Branching and Merging activity thorough organized way to avoid repetitive activities. Master Copy to hold production corresponding code base. Make use of Consolidated build scripts’ references to improve planning efficiency. Configure and Track Metrics like LOC, Check-in frequency and # Check-in policies etc. through SCM tool to monitor the effectiveness of SCM processes. Make use of Code review tools like Crucible / Similar feature available with GitLab to improve the planning efficiency. Track Defect leakage metric Sprint wise to monitor the code review effectiveness. Document best practices for architecture & secure coding for team’s reference to improve the planning efficiency. Enable project teams on Common Coding conventions to avoid Code quality and maintainability issues. | Static Code analysis using SonarQube to be enabled with every single commit for current development process and also to be integrated with Jenkins. This could significantly reduce the peer review effort and helps to identify and track the dead code in the app repository. Build failure to be enforced if Critical Code violations increase. The Baselining of Violation details to be determined and to be agreed with the Customer. Systematic Code refactoring strategy / Process to be defined in order to address the duplicate/ dead code, Circular dependencies and Technical debt., It’s recommended to allocate adequate bandwidth ( 10-20%) in each Iteration to the handle the technical debt of the code to keep the code base maintainable. | Enable automated Unit test suites, which helps project team to describe the degree to which the source code of a program has been tested. Configure Code Coverage tool to monitor the coverage. Integrate Unit test suites with Jenkin tool to improve the testing effectiveness. Make use of Build Tools to compile the code which helps team to improve the planning efficiency. Enable Automation scripts for validating the final build artifact. Implement End to End automation of CI-CD in a single pipeline for seamless delivery with required set of tools (Maven, Jenkins, SonarQube, Nexus, CD tool, Selenium/Protractor and Code Review tool. Configure CI dashboard to monitor the status of the latest build, latest deployment etc.
Short
Mid
Long

## Slide 72: Implementation Roadmap: Short/Mid/Long Term Strategy
Verify
Deploy
 | Introduce Nexus as artifact management – to store deployable artifacts. Enable Pre and Post Install Checks via Automation scripts/Plug-in. Optimize deployment cycle by collaborating tools like XL-Release ,Jenkins, and Deployment tool– This will help to reduce further dependencies on approvals. Enable Continuous Deployment across the environments in an automated way. | 
 | Test Automation to be brought in all application using existing tool- Selenium & Protractor. This needs to be integrated with CI/CD pipeline as well. (Ensure 100% integration of test automation suite within CI Lifecycle). Ensure Test automation coverage is enabled via SonarQube. | 
Short
Mid
Long

## Slide 73: Implementation Roadmap: Short/Mid/Long Term Strategy
Environment
Measure and Monitor
Release
 | Enable release traceability and approvals using XL-Release/ uRelease/ Plutora. Enable release dashboards with Phase wise data analysis in order to track / Monitor the metrics for release management. | Make use of InSights for end-to-end traceability and Ensure DevOps adoption by integrating it with all the existing DevOps tools(ALM, CI, SCM, Deployment tool, Code Review, Artifact management, Environment, ITSM, CMDB, Feedback and Monitoring ) seamless release in a single work flow.
 | Monitoring system/tools to be linked with defect management system – JIRA & ITIL Ticketing Tools, which can automatically create defects for every new exceptions for quicker resolution. | 
 |  | Implement Puppet/ Ansible/Chef for Environment configuration and provisioning. Introduce self service enablement towards booking and scheduling – Leverage SharePoint/other tools. Implement Recipe based environment provisioning and build for quicker turnaround
Short
Long